## Slide 1
INDEPENDENT INTERVIEW PROOF OF CONCEPT
BLANZY CONSULTING / KITCHEN CONNECT
Independent POC • Blueprint v0.2 • 23 Sep 2026
01
Kitchen
Connect
From customer discovery
to connected cooking
A customer-led approach to qualification, risk,
integration design and a demonstrable outcome.
01
DISCOVER
Understand the need
02
DE-RISK
Decide what to prove
03
DEMONSTRATE
Show the whole journey
Notes: Kitchen Connect — opening Open with the customer problem, not the technology or the speed of code generation. This is an independent interview exercise using a fictional appliance-brand customer. No customer discovery has actually been conducted. The deck is a v0.1 discovery and build blueprint: the app has not yet been implemented, the interface illustrations are not screenshots, and no tests or deployments are claimed. The planned delivery package is a live web demonstration, GitHub source and verification evidence. The customer-facing story is slides 1–14; delivery workflow and references are in the appendix.

## Slide 2
01 / FRAME THE OPPORTUNITY
Start with a customer decision—not a feature list.
Hypothetical brief: an appliance brand wants a useful reason for customers to return to its connected oven.
BLANZY CONSULTING / KITCHEN CONNECT
Independent POC • Blueprint v0.2 • 23 Sep 2026
02
“Turn a dinner idea into a prepared cooking session—
using the pantry and filling the gaps.”
CONSUMER
Less planning friction
Use what is available; understand what is missing.
APPLIANCE BRAND
Repeat cooking use
A proposed outcome to validate—not a proven uplift.
DELIVERY TEAM
A bounded integration
Clarify responsibilities before promising a live rollout.
Context [1–3]: Fresco describes connected cooking and modular integration. This customer brief and grocery extension are hypothetical.
Notes: The customer brief Ask the customer which decision this exercise should support: investing in a connected-cooking experience, selecting a partner, or validating a particular integration. Establish a baseline before discussing uplift. Fresco describes KitchenOS as a cooking platform, its AI Cooking Companion as an experience joining recipes, appliances and guidance, and modular SDK/API/cloud integration options. We are not reproducing that platform or claiming a working Fresco connector. The pantry-and-grocery journey is our hypothetical extension, not a verified Fresco grocery-ordering feature. Sources: [1], [2], [3].

## Slide 3
02 / DISCOVER
Run discovery as a working conversation.
Capture answers, evidence, owners and unknowns—not just a list of requested features.
BLANZY CONSULTING / KITCHEN CONNECT
Independent POC • Blueprint v0.2 • 23 Sep 2026
03
CONVERSATION
QUESTIONS TO ASK
LEAVE WITH
Business outcome
What is painful today? Why act now? What would change?
Problem statement + baseline
Household journey
Where do cooks abandon the task? What do they do instead?
Current journey + priority friction
Technical estate
Which device models, apps, identities and data sources exist?
System map + named technical owners
Commercial decision
Who sponsors, funds and approves this? What is the process?
Decision path + budget route
Delivery & support
Who supplies access, validates behavior and owns incidents?
Dependencies + acceptance owners
Reflect it back: “Have we understood the problem, constraints and decision correctly?”
Notes: A practical discovery conversation Begin by asking the customer to describe a recent example rather than a wish list. Ask who experiences the problem, how often it occurs, the workaround and the consequence. Map the consumer journey from choosing a meal through cooking and support. Invite the product sponsor, engineering/device owner, data/security representative and operations owner; establish the budget holder and procurement route separately. Ask which appliance models and firmware versions matter, what inventory source could be trusted, who owns recipe content, and whether grocery partners permit the intended use. End by reading back the problem statement, assumptions, initial exclusions and decision criteria. Record unknowns explicitly; do not invent customer answers.

## Slide 4
03 / QUALIFY
Qualify the opportunity before committing engineering.
Technical enthusiasm is not the same as a viable customer engagement.
BLANZY CONSULTING / KITCHEN CONNECT
Independent POC • Blueprint v0.2 • 23 Sep 2026
04
COMMERCIAL
Is there a decision?
Named sponsor and buyer
Credible funding route
Agreed decision date
PLATFORM FIT
Should we solve it?
Fits platform capabilities
Bounded custom work
Build vs partner understood
DELIVERY READINESS
Can we prove it?
Customer people and data
Named dependency owners
Bounded scope and exit
PROCEED
Evidence supports a bounded POC.
CONDITIONAL
Proceed only with owned conditions.
HOLD / RE-SCOPE
Critical fit, access or ownership missing.
Notes: Qualification and the decision to proceed Keep commercial qualification distinct from the technical risk register. A polished POC should not justify unlimited unpaid engineering or an open-ended customer commitment. Confirm who will use the result, what decision follows, what the customer contributes, the time-box, scope, evaluation criteria and commercial route for a pilot. Proceed when the evidence supports a bounded experiment. Conditional proceed means each missing item has an owner, due date and limited exposure; it does not mean ignore it. Hold or re-scope when there is no credible sponsor, no decision process, essential access is unavailable, or success requires unsupported or unsafe custom behavior. This is a proposed method, not an assessment of Fresco or a real prospect.

## Slide 5
04 / SURFACE RISK
Make the risks explicit—and give each one an owner.
Initial risk hypotheses. Likelihood and severity require customer evidence; they are not scored here.
BLANZY CONSULTING / KITCHEN CONNECT
Independent POC • Blueprint v0.2 • 23 Sep 2026
05
RISK
WHY IT MATTERS
EVIDENCE / MITIGATION
ACCOUNTABLE OWNER
No funded decision
Engineering without a next step
Sponsor, decision path and agreed POC exit
Sales + customer sponsor
Provider access / rights
Live integration may be blocked
Authorised contracts, sandbox and usage permissions
Partner / technical owner
Inventory / catalogue errors
Wrong quantities or purchase packs
Canonical units, pack rules, receipt reconciliation
Customer data owner
Device behavior / safety
Unsupported or unsafe operation
Model-level capabilities, approvals and offline fallback
Device engineering owner
Data / operational ownership
Unclear controls or incident response
Data map, retention choices and support responsibilities
Security + operations
Mocking a dependency helps the POC. It does not remove that dependency from the pilot.
Notes: Risk and mitigation Use this register to guide discovery, not to imply these failures exist at Fresco or at a specific customer. Record evidence, likelihood/severity once understood, mitigation, owner and the stage at which the risk becomes a gate. External provider access is intentionally unnecessary for this independent mock POC, but a live pilot cannot pass its readiness gate without it. Validate inventory provenance and retail pack mapping; substitutions require explicit approval and cannot imply allergy safety. Real appliance behavior needs authorised device specifications, allowed commands and appropriate user confirmations. Security and operations questions require the customer's qualified owners; this deck is not a compliance assessment or a food-safety certification.

## Slide 6
05 / CONTRACT THE EXPERIMENT
Agree on what this POC can actually prove.
One recipe • 2 or 4 servings • one pantry • one substitution • one retailer • one oven
BLANZY CONSULTING / KITCHEN CONNECT
Independent POC • Blueprint v0.2 • 23 Sep 2026
06
WORKING LOGIC TO BUILD
A coherent journey
Quantity and pack calculations
Review and approval controls
Delivery and cooking states
Reset and visible activity
SIMULATED BOUNDARIES
No external effects
Editable sample inventory
Fictional prices and orders
Fictional oven capabilities
In-browser provider adapters
NOT PROVEN BY THIS POC
A separate pilot gate
Real Fresco / retailer access
Production scale or security
Safe physical device control
Customer adoption or ROI
Agree the acceptance tests before coding. Current implementation and test status: NOT STARTED.
Notes: The POC charter This is the scope contract for our build. The calculations and application state transitions should work; the provider interactions should remain explicitly simulated. The independent app needs no customer data, credentials, purchase capability or hardware. It should not depend on a live language model, because the proof concerns integrations and state, not open-ended recipe generation. The first slice includes a complete happy-path journey through a simulated oven. Failure controls and hardening follow in the second slice. All current proof statements are requirements: none has passed implementation testing yet. The goal is enough evidence to decide whether a live pilot is justified, not to claim production readiness.

## Slide 7
06 / DESIGN THE INTEGRATION
Keep the boundaries visible.
Proposed POC architecture: all business operations stay inside the visitor’s browser session.
BLANZY CONSULTING / KITCHEN CONNECT
Independent POC • Blueprint v0.2 • 23 Sep 2026
07
BROWSER SESSION
Cooking UI
Meal • Pantry • Basket
Guided cooking
Application logic
Quantities • Approvals
Orders • Session state
Inventory port
Seeded pantry
Grocery port
Demo catalogue + orders
Cooking port
Demo oven + states
Operation-derived activity log • No real HTTP provider calls • No stored personal data
LIVE PILOT: authenticated integration service + authorised provider contracts + device-specific validation
Context [2]: Fresco describes SDK/API/cloud options. The contracts shown here are our illustrative interfaces, not Fresco API definitions.
Notes: Integration architecture Walk left to right. The UI triggers application operations; the domain calculates requirements and validates state; typed provider interfaces separate those operations from in-memory mock implementations. The activity panel reflects actual operations, not decorative animation. This is not a distributed system and should not be represented as network traffic. No real provider contracts or sandbox have been validated. Fresco's public technical page describes both managed and modular integration options, but it does not establish the exact API mapping for this design. A live pilot would require an authenticated server-side integration layer, credentials kept out of browser code, authorised provider schemas, retries/reconciliation and device-specific behavior. Source [2].

## Slide 8
07 / PLANNED WALKTHROUGH · 1 OF 4
Choose dinner. Show the actual ingredient gap.
Seeded scenario: sheet-pan chicken fajitas for two. All UI below is an editable illustration.
BLANZY CONSULTING / KITCHEN CONNECT
Independent POC • Blueprint v0.2 • 23 Sep 2026
08
Kitchen Connect
ILLUSTRATIVE UI — NOT A RUNNING APPLICATION
Sheet-pan chicken fajitas
2 SERVINGS
5 SHORTAGES
INGREDIENT
NEED
HAVE
MISSING
Chicken
300 g
400 g
—
Bell pepper
2 each
1 each
1 each
Tortillas
4 each
0 each
4 each
Also missing: seasoning, lime and sour cream.
What to show
Inventory is editable.
Shortages come from quantities—not a preset answer.
Partial stock matters: one more pepper is needed.
Notes: Walkthrough 1 — pantry comparison Before implementation, narrate this as the planned experience. After KC-001 has passed, replace the illustration with a real screenshot or switch to the live app. Select two servings. The canonical pantry starts with 400 g chicken, one pepper, two onions, no tortillas, seasoning, lime or sour cream, 30 ml olive oil and 150 g yogurt. The original recipe needs 300 g chicken, two peppers, one onion, four tortillas, 20 g seasoning, one lime, 60 g sour cream and 10 ml oil. That yields five shortages. Point out the partially available pepper to demonstrate quantity arithmetic. Do not claim a smart fridge discovered the inventory automatically; it is seeded and manually editable.

## Slide 9
07 / PLANNED WALKTHROUGH · 2 OF 4
Use an alternative. Recalculate the basket.
The substitution is explicit and curated: Greek yogurt replaces sour cream for the topping. Both contain dairy.
BLANZY CONSULTING / KITCHEN CONNECT
Independent POC • Blueprint v0.2 • 23 Sep 2026
09
Kitchen Connect
ILLUSTRATIVE UI — NOT A RUNNING APPLICATION
Use 60 g Greek yogurt from the pantry
PRODUCT
PACK SIZE
PACKS
SUBTOTAL
Bell peppers
3 each
1
€2.49
Tortillas
8 each
1
€1.99
Seasoning
30 g
1
€0.99
Limes
3 each
1
€1.29
Illustrative product subtotal
€6.76
5 → 4
ingredient lines
€8.25 → €6.76
Then change to four servings:
5 lines • €13.74
Seasoning rounds to two packs.
Notes: Walkthrough 2 — substitution and retail packs Accept the yogurt substitution for the topping; the requirement becomes 60 g yogurt rather than sour cream. The pantry has 150 g, so one shopping line disappears. The mock prices yield €8.25 before substitution and €6.76 after. Explain that these are fictional product subtotals, not retailer quotes; delivery fees are not modelled. Each shopping line distinguishes shortfall from purchasable pack size. Change to four servings before order submission: chicken becomes short, and the 40 g seasoning requirement needs two 30 g packs. The expected subtotal is €13.74 across five ingredient lines. Return to two servings for the remaining walkthrough. These calculations are specified acceptance fixtures, not executed test results.

## Slide 10
07 / PLANNED WALKTHROUGH · 3 OF 4
Approval, order and delivery are different events.
The visitor reviews the current basket before any simulated order is created.
BLANZY CONSULTING / KITCHEN CONNECT
Independent POC • Blueprint v0.2 • 23 Sep 2026
10
1 / REVIEW
Confirm the plan
2 servings • yogurt topping
4 product lines • €6.76
Plan edits require review.
2 / ORDER
Place simulated order
SIM-… receipt created
Repeat click: same order
Pantry remains unchanged.
3 / DELIVERY
Receive purchased packs
Explicit delivery action
Receive full packs once
Then ingredients are available.
Important distinction
Order confirmed ≠ ingredients delivered ≠ permission to start cooking.
Notes: Walkthrough 3 — order lifecycle Show that review applies to a particular plan revision. Changing servings or a substitution requires another review. Place the simulated order and show the immutable receipt and SIM-prefixed reference. Double-click protection must exist at the application/adapter boundary as well as the button, including while a request is pending. No retailer, address or payment is involved. Point out that ordering has not changed the pantry. Only the separate delivery action adds the full purchased packs, once: for the two-serving substituted plan, three peppers, eight tortillas, 30 g seasoning and three limes. The order receipt remains unchanged. To keep the POC bounded, recipe/pantry edits freeze after submission until reset.

## Slide 11
07 / PLANNED WALKTHROUGH · 4 OF 4
Connect the cooking journey—not just an oven icon.
The program is prepared only after checking the sample device capabilities and the available ingredients.
BLANZY CONSULTING / KITCHEN CONNECT
Independent POC • Blueprint v0.2 • 23 Sep 2026
11
KC-001: CORE JOURNEY
Demo Oven
Program supported • Pantry sufficient • User confirms
READY
PREHEATING
COOKING
COMPLETE
Manually advanced simulation. No physical device commands.
KC-002: FAILURE DEMO
Now take the
oven offline.
Preserve the meal and receipt.
Explain the blocked action.
Offer non-connected guidance.
These are planned states. Simulated program values do not establish safe cooking instructions.
Notes: Walkthrough 4 — connected cooking and failure This is the key connection to an appliance-focused customer. The planned app checks device availability, mode/range compatibility and ingredient sufficiency before allowing explicit simulated cooking approval. It then advances through ready, preheating, cooking and complete via visible simulation controls. No real heating occurs; the sample program values are not food-safety guidance. Required recipe stock is consumed once when the simulated session starts. KC-001 implements the basic journey and tests offline/unsupported behavior at the domain level. KC-002 adds the interactive offline and unsupported-capability controls so the audience can watch failure recovery. The offline message should preserve the plan and direct the user to their appliance's own instructions, not invent unsafe remote-control behavior.

## Slide 12
08 / VERIFY
Turn demonstration claims into observable tests.
Status at this stage: NOT RUN. Pass labels require implementation evidence and review.
BLANZY CONSULTING / KITCHEN CONNECT
Independent POC • Blueprint v0.2 • 23 Sep 2026
12
CLAIM TO VERIFY
OBSERVABLE ACCEPTANCE RESULT
EVIDENCE REQUIRED
The arithmetic is real
€8.25 baseline → €6.76 substituted → €13.74 for four
Domain tests + browser journey
Approval is current
Plan edits invalidate an earlier basket review
State test + UI demonstration
Retries are harmless
Repeated submit/delivery/start has no duplicate effect
Adapter + lifecycle tests
Device failure is contained
No simulated start; meal and receipt remain available
Negative tests + KC-002 demo
It is a safe-to-share demo
No real provider calls, secrets or personal data
Network review + repository scan
The interview evidence: working app + test results + implementation report + actual screenshots.
Notes: Verification rather than assertion Explain the distinction between planned acceptance and a test result. The fixture arithmetic in this deck has been specified consistently, but the application has not been built or tested. Codex must produce exact commands and outcomes, file changes, browser evidence and limitations. The user and ChatGPT review the evidence before the next slice. A missing browser runtime or failed check is NOT RUN or FAIL, not a pass. The first slice includes desktop and mobile journeys, with a reset and all-stocked branch. The second slice adds failure controls, accessibility and multi-browser hardening. Screenshots of this deck must never be presented as screenshots of the running app.

## Slide 13
09 / DECIDE THE NEXT INVESTMENT
A mock POC earns a pilot decision—not a rollout.
Make the next step a separately bounded engagement with customer participation.
BLANZY CONSULTING / KITCHEN CONNECT
Independent POC • Blueprint v0.2 • 23 Sep 2026
13
POC EXIT
Accept the demonstration
Agreed journey works
Evidence reviewed
Unknowns and limitations recorded
LIVE PILOT ENTRY
Validate the dependencies
Sponsor and funding path
Authorised API/device access
Security, support and safety owners
PILOT DECISION
Measure customer value
Baseline and cohort agreed
Completion/repeat-use metrics
Operational and commercial review
Agree metric definitions and targets with the customer. Do not infer ROI from a simulated journey.
Notes: The path to a live pilot Separate three decisions: has the POC met its charter; is the customer ready for a live pilot; and is there evidence for a wider rollout? A live pilot needs a sponsor, resources, access, device coverage, security/safety ownership and clear support responsibilities. Suggested measures to agree with the customer include completed guided sessions per eligible participant, repeat use over a defined observation period, task completion time and error/fallback rates. Define denominators, event quality and baselines before setting targets. Higher adoption or return on investment is not proven by this POC. Limit the pilot to an agreed cohort, device set, partner set, support model and stop criteria.

## Slide 14
10 / CLOSE THE CUSTOMER CONVERSATION
Finish with a decision and named next steps.
The output is shared understanding—not “we showed some interesting technology.”
BLANZY CONSULTING / KITCHEN CONNECT
Independent POC • Blueprint v0.2 • 23 Sep 2026
14
CONFIRM
Is this the problem and journey worth solving?
RESOLVE
Which unknowns prevent a real pilot, and who owns them?
COMMIT
What evidence, contribution and decision date do we agree?
Planned handover: demo link • GitHub repository • evidence report • customer/pilot decision record
Notes: Close and handover Ask for a decision rather than a vague positive reaction. Recap what was demonstrated, what was simulated, what remains uncertain and what a pilot must validate. Confirm whether the customer wants to proceed, proceed conditionally or stop/re-scope, then assign each next action to a person and date. In this independent interview exercise, those customer answers remain hypothetical. The app URL and GitHub repository are planned deliverables and have not been created by this deck. Once implementation is accepted and publication authorised, replace the planned handover with the real verified links. For the interview, this is where you connect the exercise to your role: translating a customer need into an honest, testable proposal.

## Slide 15
APPENDIX A / DELIVERY WORKFLOW
Architect together. Codex builds. We review the evidence.
Keep the customer decisions with us and the bounded engineering work with the implementation agent.
BLANZY CONSULTING / KITCHEN CONNECT
Independent POC • Blueprint v0.2 • 23 Sep 2026
15
OWNER
RESPONSIBILITY
OUTPUT
You
Customer story, priorities, product judgment and final acceptance
Agreed scope + human sign-off
You + ChatGPT
Architecture, risk, interfaces, acceptance tests and slice review
Bounded Codex-ready slice
Codex
Implementation, tests, screenshots, self-review and measured build record
Code + implementation report
You + ChatGPT
Validate behavior and evidence; accept or issue a focused repair
Next slice only after review
No “it runs, therefore it passed.” No next slice until the current evidence is reviewed.
Method context [4]: OpenAI recommends explicit success criteria, reusable repository guidance, testing and review.
Notes: Our established slice workflow Use the existing one-at-a-time method. The user and ChatGPT agree the architecture and acceptance criteria; ChatGPT creates a self-contained downloadable slice; Codex implements only that slice, runs checks and returns a report; the user validates the browser experience and ChatGPT reviews the evidence. Codex's self-review is not independent acceptance. Where code is not available for independent inspection, state that limitation rather than claiming it was reviewed. Keep measured build telemetry, distinguishing elapsed/active execution from human approval time. A concise AGENTS.md should hold stable repository rules. OpenAI's guidance recommends clear verification commands and tests/review before accepting changes. Source [4].

## Slide 16
APPENDIX B / BOUNDED IMPLEMENTATION
Three slices. One complete story. No platform project.
Only KC-001 is specified for execution now. Later slices are drafted against accepted code.
BLANZY CONSULTING / KITCHEN CONNECT
Independent POC • Blueprint v0.2 • 23 Sep 2026
16
SLICE
GOAL
INCLUDE
EXIT EVIDENCE
KC-001
Complete thin journey
Pantry → substitution → basket → order → delivery → oven
Exact fixtures; desktop/mobile tests; report
KC-002
Failure and presentation polish
Offline/capability controls, fallback, accessibility and browser hardening
Negative journeys; visual review; regression tests
KC-003
Publish and package
Authorised GitHub/hosting release; website link; replace slide mockups
Verified URL, clean launch, screenshots, release record
Deferred: accounts, payments, live AI, real retailer/device control, production infrastructure and multi-brand scale.
Notes: Build sequencing KC-001 is deliberately more than scaffolding: it produces a working, small end-to-end happy path including the oven. It includes core invariants and unit-level negative checks, not every failure-control UI. KC-002 is scoped after inspecting the accepted first implementation, rather than guessing all file-level changes now. KC-003 handles release only after explicit authority and verified repository/hosting access. Target architecture remains a static web application with per-tab demo data, with a proposed link from Blanzy Consulting. Do not create DNS records, change existing sites, push to unknown remotes or publish private material as part of KC-001. The deck evolves with evidence, not ahead of it.

## Slide 17
APPENDIX C / SOURCES & EVIDENCE BOUNDARIES
Use public context. Label our assumptions.
Sources checked 23 September 2026. Product descriptions do not establish a usable integration contract.
BLANZY CONSULTING / KITCHEN CONNECT
Independent POC • Blueprint v0.2 • 23 Sep 2026
17
[1] Fresco — KitchenOS
Public platform positioning
[2] Fresco — Technical & Security
Managed and modular SDK/API/cloud integration options
[3] Fresco — AI Cooking Companion
Recipe, guidance and appliance experience descriptions
[4] OpenAI — Codex best practices
Task context, repository guidance, verification and review
Evidence boundary
Fictional customer • Illustrative UI and prices • No verified provider contracts
No live app, test pass, commercial result or deployment claimed in this blueprint
Notes: Sources and evidence boundaries Primary sources only. [1] https://frescocooks.com/platform/kitchenos ; [2] https://frescocooks.com/solutions/technical-and-security ; [3] https://frescocooks.com/platform/ai-cooking-companion ; [4] https://developers.openai.com/codex/learn/best-practices/ (currently redirects to https://learn.chatgpt.com/guides/best-practices). Checked 23 September 2026. Fresco statements are attributed as public product descriptions, not independently established performance claims. We do not reproduce engagement/ROI statistics. Everything else is our proposed method, fictional scenario, explicit build requirement or illustrative workflow. No Fresco sandbox, grocery partner contract or device capability contract has been obtained. Replace illustrations with implementation evidence only after validation.